Project Management Team A (Stakeholders)

Contacting stakeholders and Client Interviews

User Acceptance Testing and Milestone Reviews

Research Team

Research of causes and effects of air pollution

Competitor Analysis and User Interviews

Setting baseline and success criteria

Project Management Team B (Requirements gathering and final report)

Initial Requirements, Use Cases and MoSCoW analysis

Personas, Scenarios and Initial wireframes

Writing final report

Development Team (Analysis, Design and Implementation)

Visual design and Technical Design

Frontend implementation

Analysing, selecting and cleaning datasets (data mining)

API and frontend implementation, testing and initial app version - this should end maybe at the middle of november and add a milestone at the end

--------------------------------

Stakeholders

Contacting stakeholders and client interviews

Research

Research health issues

Competitor Analysis

User Interviews

Setting baseline and success criteria

Requirements gathering

Initial Requirements

MoSCoW analysis

Personas, Scenarios

Initial wireframes

Analysis and Design

Analysing datasets

Visual design

Technical Design

------------------------------The Gantt for Friday should end here---------------------

Implementation

Frontend

API

Data Mining

Testing

Testing plan

Implementation Testing (Unit testing)

User Acceptance Testing