Meeting minutes, 3rd Nov

* Find Route finding API to make measurements in user’s route?
* No alternate route suggestions
* Assign priorities to user stories (like MoScoW)
* 1 week sprints
* Show current day + next day pollution conditions
* Stakeholders:
  + email CASA again,
  + email person who showed interest in helping us
* Presentation: Clear goals, user stories, Personas
* Project management: Backlog, presentation
* Implementation team: Actions for next 4 weeks for each component
* Research team: Weather, temperature predictions
* Data collection:
  + 150 collection sites
  + API available for looking into layers of pollution, instead of looking at individual locations
  + Use existing street maps to predict map for following day?
  + Using each pixel to come up with predictions is not feasible
  + Sticking to original plan
  + Need weather, temperature predictions
  + Find out to what extent rain effects pollution (look into historic data)
  + Minimal: Come up with small algorithms based on temperature
* Rewrite goals
  + Primary: give users info on pollution level and suggest whether they should stay indoors or not
  + Graham’s suggestion: Split the goals up and focus on one
  + Dropping part 2 (no alternate route suggestion)